# BrightTV Growth Strategy

## Project Plan & Work Breakdown Structure (WBS)

Prepared: April 21, 2026

# 1. Executive Summary

This project focuses on leveraging comprehensive viewership analytics to develop a data-driven growth strategy for BrightTV's subscription base. The initiative will identify consumption patterns, content preferences, and demographic opportunities to inform targeted customer acquisition and retention strategies.

# 2. Project Objectives

Analyze user and usage trends to identify growth opportunities

Understand key factors influencing content consumption

Develop recommendations for low-consumption period content strategy

Propose initiatives for subscriber base expansion

Create actionable insights for CVM team implementation

# 3. Project Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1: Analysis & Insights | 1-2 weeks | Data analysis, trend identification, factor analysis |
| Phase 2: Dashboard Development | 1-2 weeks | Interactive dashboard creation, KPI visualization |
| Phase 3: Presentation Preparation | 1 week | Slide development, key recommendations formulation |
| Phase 4: CVM Alignment & Planning | 1 week | Presentation delivery, strategy refinement, action planning |

# 4. Work Breakdown Structure (WBS)

## 4.1 Data Analysis & Insights (Level 2)

User Behavior Analysis: Session frequency, engagement levels, retention patterns

Consumption Pattern Analysis: Time-based patterns (daily, weekly, monthly), daypart preferences

Content Preference Mapping: Channel popularity, category distribution, content performance

Geographic Analysis: Regional consumption patterns, penetration opportunities

Demographic Segmentation: Age, gender, location-based consumption differences

Factor Correlation Analysis: Identify key drivers of high consumption

## 4.2 Dashboard Development (Level 2)

KPI Definition: Establish key metrics for user acquisition, engagement, and retention

Dashboard Design: Create interactive visualization of consumption trends

Drill-Down Capabilities: Enable analysis by time, channel, category, demographics

Scenario Planning: Build what-if analysis for growth initiatives

Export Functionality: Enable data extraction for CVM team reporting

## 4.3 Strategic Recommendations (Level 2)

Low-Consumption Period Analysis: Identify days/times with lower viewership

Content Gap Analysis: Determine optimal programming for peak engagement

Growth Initiative Development: Recommend acquisition and retention tactics

Implementation Roadmap: Create phased action plan for CVM team

Success Metrics: Define KPIs for measuring initiative effectiveness

## 4.4 Presentation & Stakeholder Engagement (Level 2)

20-Minute Executive Presentation: Deliver key insights and recommendations

Supporting Materials: Prepare data sheets and supplementary analysis

Q&A Preparation: Anticipate stakeholder questions and prepare responses

CVM Alignment Workshop: Facilitate strategy refinement with team

Implementation Planning: Develop detailed project plan for recommended initiatives

# 5. Key Deliverables

Comprehensive Data Analysis Report

Interactive Analytics Dashboard

Executive Presentation (20 minutes)

Strategic Recommendations Document

CVM Action Plan with Implementation Roadmap

Success Metrics Framework

# 6. Success Criteria

Project success will be measured by:

Identification of 3-5 clear growth opportunities with quantified potential

Comprehensive understanding of consumption drivers and barriers

Actionable recommendations adopted by CVM team

Clear implementation roadmap with assigned owners and timelines

Engagement and alignment from executive stakeholders

# 7. Key Assumptions & Constraints

## 7.1 Assumptions

Data quality and completeness are sufficient for analysis

Time zone conversion from UTC to SA time is properly implemented

Subscription/user profile data remains stable during analysis

CVM team has capacity to implement recommended initiatives

## 7.2 Constraints

Analysis limited to Q1 2016 data (Jan-Mar)

Dashboard functionality dependent on data availability

Recommendations based on historical data patterns

20-minute presentation timeframe requires focused messaging

# 8. Risk Management

| Risk | Probability | Mitigation |
| --- | --- | --- |
| Data Quality Issues | Medium | Data validation and cleaning |
| Low Adoption of Recommendations | Medium | Strong executive alignment |
| Resource Constraints | Low | Phased implementation approach |
| Technical Limitations | Low | Proven scalable technology |
| Competitive Pressure | High | Accelerate implementation timeline |

# 9. Next Steps

1. Confirm stakeholder alignment on project scope and timeline

2. Finalize data sources and establish data governance protocols

3. Begin comprehensive data analysis and insight generation

4. Initiate dashboard development and UI/UX design

5. Prepare presentation materials and executive summary